Burnstein DRC communications

Documents and Fees

| Document | Status | Date |
| --- | --- | --- |
| Lot Improvement Request | Unknown |  |
| Submittal Documents Executed | Unknown |  |
| Fees paid | Unknown |  |
| Adequate plans provided | Unknown |  |

6/27/2020 Jeff Keicher, DRC Chair

DRC chair sent submittal information and a copy of the design guidelines for review

6/27/2020 Debby Burnstein

“Final plans attached… we will look over paper work and send later this evening”

7/7/2020 Jeff Keicher, DRC Chair

DRC sent plans to Sechler for review

8/6/2020 Sechler Architecture LLC

Architect provided clear evidence of non-compliance with Gilpin county or RR Design Guidelines

8/10/2020 Jeff Kiecher, DRC Chair

I have received notes on your submitted house plans showing needed changes that are required to meet RR guidelines.

Fee Structure:

SUBMITTAL FEE FOR SCHEMATIC PLAN REVIEW: $300.00

SUBMITTAL FEE FOR FINAL PLAN REVIEW: $300.00

Timeline requirements:

The owner shall submit all Final Plan documents in electronic format. The DRC shall respond in writing to the Final Plan within 30 days of receipt of the completed package. The DRC response will identify any areas of deficiency that can be revised without a complete resubmittal of the project. The homeowner shall respond within 30 days to a comments or requests of the DRC.